Auto Ticket Classification using Flow Designer

Team ID : SWTID-2026-1830

Project Design Phase

Phase 1: Requirement Analysis & Planning

- Identify the problem and business requirements.

- Define automatic ticket classification requirements.

- Identify categories and subcategories.

- Create the project Update Set.

Phase 2: Backend Development & Configuration

- Create the custom Incident Workflow table.

- Configure fields such as Caller, Short Description, Category, and Subcategory.

- Configure dependent fields so Subcategory changes according to Category.

Phase 3: Automation using Flow Designer

- Create the Auto Classify School IT Tickets flow.

- Trigger the flow when a new incident is created.

- Analyze the Short Description.

- Automatically classify:

  - Wi-Fi → Network / Wi-Fi

  - Projector → Hardware / Projector

  - Password → Access / Forgot Password

  - Slow Computer → Performance / Slow Computer

- Send an email notification to the caller.

Phase 4: Testing & Validation

- Test different types of tickets.

- Verify Category and Subcategory values.

- Check auto-generated ticket numbers.

- Verify email notifications.

- Validate data accuracy and access control.

Phase 5: Deployment & Documentation

- Complete the Update Set.

- Export the Update Set as XML.

- Deploy/share the solution.

- Prepare final project documentation.

Top of Form

Bottom of Form